MottaGo

Waste Food Reduction Management System

PHASE 0 — UNDERSTAND

Project Understanding Report

| Document | Phase 0 Deliverable |
| --- | --- |
| Project | MottaGo v1.0 |
| PRD Version | v1.0 Draft Awal — 12 Mei 2026 |
| Phase | Phase 0 — Understand |
| Status | Awaiting Stakeholder Review |
| Prepared by | AI Project Analyst (Claude) |
| Date | 17 June 2026 |

# 1. Executive Summary

## 1.1 Project Overview

MottaGo is a web-based Waste Food Reduction Management System designed for the F&B / restaurant industry in Indonesia. The platform digitalizes and standardizes the entire waste management lifecycle — from table clearance through waste station recording, vendor pickup coordination, and management reporting — replacing informal, manual processes that currently generate uncontrolled waste accumulation and poor data visibility.

The system is being developed as an academic project (Pengembangan Sistem Informasi) by a three-person team under course requirements, targeting a production-ready v1.0 MVP within 13 weeks.

## 1.2 Business Problem

The PRD identifies five interconnected operational failures in restaurant waste management:

- No real-time, standardized waste recording — waste in / waste out data is undocumented.

- Manual, error-prone waste classification by utility staff with no digital guidance.

- Reactive capacity monitoring — overflows are discovered after the fact, not prevented.

- Informal vendor coordination via phone/SMS — no audit trail, frequent miscommunication.

- No unified management dashboard — decisions made without data.

## 1.3 Proposed Solution

MottaGo addresses all five failures through a role-gated web application with four user portals:

- Pelayan (Waiter): Confirms waste hand-off to Utility via a 2-tap flow.

- Pegawai Utility: Classifies waste type; system auto-creates waste_in records.

- Manajer Restoran: Real-time dashboard of waste volumes, pickup status, and station capacity.

- Vendor Pengelola Sampah: Receives structured pickup requests; submits processed results.

## 1.4 Business Objectives & Success Metrics

| ID | Business Objective | KPI | Target |
| --- | --- | --- | --- |
| BO-01 | Eliminate unclassified waste disposal | > 95% waste_in records with valid waste_type | 3 months |
| BO-02 | Optimize vendor pickup scheduling | Avg. pickup response time | < 4 hours |
| BO-03 | Full waste visibility for management | 100% days with complete dashboard data | Ongoing |
| BO-04 | Prevent waste station overflow | < 2 overflow incidents per month | Monthly |

## 1.5 MVP Timeline

Development follows a 13-week schedule:

| Milestone | Week | Key Deliverable |
| --- | --- | --- |
| PRD Final & Approved | Wk 2 | Signed PRD v1.0 |
| Design Handoff | Wk 4 | All wireframes annotated with FR IDs |
| Database & Backend API Complete | Wk 8 | All Must-Have endpoints passing unit tests |
| UAT Begins | Wk 10 | 3 real users testing core scenarios |
| Staging Sign-Off | Wk 12 | No Critical/High bugs; NFRs verified |
| Go-Live v1.0 | Wk 13 | Production deployment complete |

## 1.6 Version Roadmap

| Version | Timeline | Focus |
| --- | --- | --- |
| v1.0 MVP | Month 1–3 | Auth, waste_in recording, classification, capacity monitoring, pickup, waste_out, Manager dashboard |
| v1.5 Enhancement | Month 4–6 | Email/push notifications, advanced filters, vendor management, trend charts, CSV export |
| v2.0 Scale | Month 7–12 | Native Android app, multi-store/multi-branch, government reporting, predictive analytics, POS API |

# 2. Stakeholder Analysis

Four primary user roles plus the system itself are identified in the PRD. Each role has a distinct portal, specific functional requirements, and defined data access permissions.

## 2.1 Role Overview

| Role | System Label | Primary Responsibility | Access Device |
| --- | --- | --- | --- |
| Pelayan (Waiter) | pelayan | Collect waste from tables; confirm hand-off to Utility | Mobile (Android), mid-operation |
| Pegawai Utility | utility | Receive, classify, and record waste into the system | Tablet at waste station or personal phone |
| Manajer Restoran | manajer | Monitor waste KPIs, manage vendors, oversee pickup lifecycle | Desktop/laptop (primary), mobile (occasional) |
| Vendor Pengelola Sampah | vendor | Receive pickup requests, collect waste, submit processed results | Mobile / web browser |

## 2.2 Pelayan (Waiter)

### Persona: Rina, 24

High school graduate, full-time waiter. Android user for social media; minimal business app experience. Accesses system mid-service, often with busy or dirty hands.

### Functional Requirements

| FR ID | Requirement |
| --- | --- |
| FR-P-01 | Login with username/password using role: pelayan |
| FR-P-02 | View step-by-step waste collection guide after customer finishes dining |
| FR-P-03 | Confirm waste hand-off to Utility (triggers waste_in recording workflow) |

### UX Requirements

- Core action (hand-off confirmation) completable in max 2 screen taps.

- Confirmation button must be large and clearly distinguishable to prevent accidental taps.

- Clear visual success feedback after confirmation.

### Pain Points Addressed

- Previously: no digital recording — waste movement was invisible to the system.

- After MottaGo: every hand-off triggers a traceable workflow event.

## 2.3 Pegawai Utility (Utility Staff)

### Persona: Budi, 35

Works full shift at kitchen and waste station areas. Limited digital technology experience. Uses a mounted tablet or personal phone. Often works with dirty/wet hands.

### Functional Requirements

| FR ID | Requirement |
| --- | --- |
| FR-U-01 | Login with role: utility; access waste_in recording form |
| FR-U-02 | Display waste type classification interface to select category before auto-recording |
| FR-U-03 | Validate that waste_type is selected before system creates waste_in record |
| FR-U-04 | Auto-update waste station capacity indicator on each new waste_in record |
| FR-U-05 | Display three classification options: (1) Organik Padat, (2) Non-Organik, (3) Cairan Grease Trap |

### UX Requirements

- Waste type options must use visual icons/colors — not just text labels.

- Minimum 44×44px tap targets throughout the form.

- Inline validation errors (not blocking popups).

- Single-hand operation on minimum screen.

## 2.4 Manajer Restoran (Restaurant Manager)

### Persona: Pak Hendra, 45

15+ years in F&B operations management. Primary access via laptop/desktop. Prefers data-dense, low-decoration UIs. Decision-making is entirely data-driven.

### Functional Requirements

| FR ID | Requirement |
| --- | --- |
| FR-M-01 | Access operational dashboard: total waste_in by type, pickup status, remaining station capacity |
| FR-M-02 | View waste_in / waste_out history with filters: date, waste_type, vendor |
| FR-M-03 (Should) | Add, edit, deactivate vendors in the vendor table |
| FR-M-04 (Won't v1.0) | View weekly/monthly trend charts of waste production by type |
| FR-S-04 | Create manual pickup request to selected vendor |
| FR-S-10 (Won't v1.0) | Export waste_in / waste_out reports as CSV |

### UX Requirements

- All KPIs visible on desktop in one screen without scrolling.

- Trend chart filterable by waste_type without page navigation.

- Dashboard refreshes within < 5 seconds of any new waste_in / waste_out record.

## 2.5 Vendor Pengelola Sampah (Waste Management Vendor)

### Functional Requirements

| FR ID | Requirement |
| --- | --- |
| FR-V-01 | Login with role: vendor; view pickup requests assigned to their vendor_id |
| FR-V-02 | Update pickup status to in_progress upon arrival at restaurant |
| FR-V-03 | Upload processed waste report (qty, waste_type_id, processed_result) stored to waste_out |

### Key Constraints on Vendor

- Vendor can only see pickups assigned to their own vendor_id (FK-scoped access).

- Vendor can write to waste_out; cannot read other vendors' waste_out or access USERS/VENDOR master data.

- processed_result is required — incomplete reports block waste_out creation.

## 2.6 Stakeholder Data Access Matrix

| Table | Pelayan | Utility | Manajer | Vendor |
| --- | --- | --- | --- | --- |
| WASTE_IN | Read (own) | Read + Write | Read All | No Access |
| WASTE_OUT | No Access | Read | Read All | Read + Write |
| PICKUP | No Access | Read | Read + Write | Read + Update Status |
| USERS | Read (self) | Read (self) | Read + Write (all) | Read (self) |
| VENDOR | No Access | No Access | Read + Write | Read (self) |
| WASTE_TYPE | No Access | Read | Read | Read |
| STORE | No Access | Read | Read + Write | Read |

# 3. Scope Summary

## 3.1 In Scope — v1.0 MVP

| # | Feature Area | Description |
| --- | --- | --- |
| 1 | Authentication | Role-based login for all 4 user roles (pelayan, utility, manajer, vendor) |
| 2 | Waste Recording | Utility-driven waste_in creation with waste_type selection; system auto-records with timestamp |
| 3 | Waste Classification | 3 waste types: Organik Padat, Non-Organik, Cairan Grease Trap |
| 4 | Capacity Monitoring | Real-time waste station capacity tracking; auto-alert at >= 90% |
| 5 | Pickup Management | Auto and manual pickup request creation; status lifecycle: requested → in_progress → completed/cancelled |
| 6 | In-App Notifications | Notify Manager and Vendor when pickup is auto-requested |
| 7 | Waste Out Recording | Vendor uploads processed waste report; system creates waste_out record |
| 8 | Manager Dashboard | Real-time: total waste_in by type, waste_out totals, active pickup status, station capacity % |
| 9 | History & Filters | Manager views waste_in/out history with date, type, and vendor filters |
| 10 | Data Entities | Full CRUD support for: store, users, waste_type, waste_in, vendor, pickup, waste_out |

## 3.2 Out of Scope — v1.0

| Excluded Feature | Target Version |
| --- | --- |
| Native mobile app (iOS/Android) | v2.0 |
| POS or accounting system integration | v2.0 |
| Raw material inventory management | Not planned |
| Digital vendor invoice / payment | Not planned |
| Automated government/environmental agency reporting | v2.0 |
| Multi-store / multi-branch support | v2.0 |
| Predictive waste analytics / ML | v2.0 |
| Advanced trend charts (weekly/monthly) | v1.5 |
| CSV export of reports | v1.5 |
| Email/push notifications | v1.5 |

## 3.3 Assumptions

The following conditions are assumed true for v1.0 to function as designed:

- Each restaurant has at least one identified waste station with a configured maximum capacity.

- Utility staff perform classification and confirmation after receiving waste from Pelayan — Pelayan does not enter data directly into the system.

- All vendors registered in the system have an active cooperation agreement with the restaurant.

- Internet connectivity is available at the waste station area at all times.

- All user accounts (all roles) are created and configured by the Manager before operational use begins.

- Waste type master data is configured once by an administrator and remains stable during operations.

- Station capacity configuration is completed by the Manager before operations begin.

## 3.4 Technical Constraints

- Database: MySQL (InnoDB, utf8mb4_general_ci) — schema db_mottago_psi is already defined and cannot be changed without a documented migration.

- Platform: Web-responsive only for v1.0; minimum viewport width 360px.

- Budget: 3-person academic team; no scope additions without compensating removals.

- Timeline: 13 weeks to Go-Live; all Must Have FRs must be complete.

- Security: bcrypt password hashing, HTTPS/TLS 1.2+, role-based API authorization (403 on unauthorized access).

## 3.5 External Dependencies

| Dependency | Purpose | Risk Level |
| --- | --- | --- |
| MySQL / XAMPP (phpMyAdmin) | Primary backend database | High — local server dependency; needs cloud migration for production |
| Email/In-app Notification Service | Pickup request alerts to Vendor and Manager | Medium — no specific provider named; fallback to in-app only |
| Web Server (Apache/Nginx) | Hosting MottaGo web application | Medium — must be provisioned before UAT |
| Modern Browser (Chrome/Firefox/Safari) | Client access for all roles | Low — standard requirement; cross-browser testing needed pre-launch |

# 4. Risk Summary

Risks are rated on a 1–3 scale for Likelihood (L) and Impact (I). Risk Score = L × I. Scores ≥ 4 require mitigation.

## 4.1 Technical Risks

| ID | Risk | L | I | Score | Mitigation |
| --- | --- | --- | --- | --- | --- |
| TR-01 | Local MySQL/XAMPP used for production — single point of failure | 3 | 3 | 9 | Migrate to cloud DB (e.g., Railway, PlanetScale) before UAT |
| TR-02 | Real-time dashboard update within 5 seconds (NFR-01) may fail under concurrent load | 2 | 3 | 6 | Implement polling or WebSocket; load test with k6 at 50 concurrent users |
| TR-03 | No notification provider specified — vendor may miss pickup alerts | 2 | 3 | 6 | Implement in-app fallback as primary; define email/SMS provider in Phase 2 |
| TR-04 | Cross-browser inconsistency for minimum 360px layout | 2 | 2 | 4 | Run Lighthouse audits; test on Chrome, Firefox, Safari before go-live |
| TR-05 | Schema migration required if any design change invalidates db_mottago_psi | 2 | 2 | 4 | Freeze schema post-approval; document all changes in a migration log |
| TR-06 | Account lockout (5 failed logins, 15-min lockout — NFR-06) may impact legitimate users in field | 1 | 2 | 2 | Provide Manager-accessible unlock function; document recovery SOP |

## 4.2 Operational Risks

| ID | Risk | L | I | Score | Mitigation |
| --- | --- | --- | --- | --- | --- |
| OR-01 | Pegawai Utility has limited digital literacy — may abandon the app under pressure | 3 | 3 | 9 | Enforce max-4-step flow (UX constraint); conduct unmoderated usability test before launch |
| OR-02 | Internet connectivity drops at waste station — waste_in record lost, not queued | 2 | 3 | 6 | PRD does not specify offline mode — flag as gap; recommend offline queue in v1.5 |
| OR-03 | Vendor does not submit waste_out report — pickup stays 'in_progress' indefinitely | 2 | 2 | 4 | 1-hour reminder system (edge case defined in PRD); Manager can force-close if needed |
| OR-04 | Vendor does not respond to pickup request within 2 hours | 2 | 2 | 4 | Manager alert defined in PRD edge case; Manager can cancel and re-assign |
| OR-05 | Multiple waste_in entries by concurrent Utility staff create duplicate records | 1 | 1 | 1 | PRD explicitly handles this — auto-increment ID avoids conflicts; no action required |

## 4.3 Project Risks

| ID | Risk | L | I | Score | Mitigation |
| --- | --- | --- | --- | --- | --- |
| PR-01 | 3-person team with 13-week deadline — any member absence cascades | 2 | 3 | 6 | Define clear module ownership; design for parallel independent development |
| PR-02 | MoSCoW 'Won't Have' features misclassified — creep into v1.0 | 2 | 2 | 4 | Lock PRD scope; enforce change control process (Section 13 of PRD) |
| PR-03 | Sponsor/dosen review delays push milestone schedule | 2 | 2 | 4 | Build 1-week buffer before each milestone sign-off in schedule |
| PR-04 | FR-M-03 (Vendor Management) and FR-M-04 (Trend Charts) are Should/Won't — team may skip UAT coverage | 1 | 2 | 2 | Explicitly mark in test plan which FRs are excluded from v1.0 UAT scope |

# 5. Gap Analysis

This section identifies information, specification, and design gaps discovered during Phase 0 PRD review. All items below must be clarified or resolved before Phase 2 (Specify) begins. Items marked BLOCKING must be resolved before Phase 1 completes.

## 5.1 Critical / Blocking Gaps

| Gap ID | Area | Gap Description | Impact | Recommendation |
| --- | --- | --- | --- | --- |
| GAP-01 | Notification Service | No specific notification provider named (email, SMS, push). FR-S-03 requires in-app notification; PRD does not specify the technology stack for delivery. | BLOCKING — Cannot implement FR-S-03 without provider decision | Define in Phase 2: choose in-app polling vs. WebSocket vs. third-party (e.g., Firebase, OneSignal) |
| GAP-02 | Capacity Config | PRD assumes waste station capacity is configured by Manager but provides no FR or UI spec for how capacity is set. seat_capacity is noted as a proxy but no mapping formula is defined. | BLOCKING — FR-S-01, FR-S-02 cannot function without capacity value | Define a FR for Manager to configure max capacity per store; specify mapping from seat_capacity or a dedicated field |
| GAP-03 | Offline Support | PRD edge case states: 'connection drops → data not saved; user must retry.' No offline queue or local storage is specified for Utility staff at the waste station. | HIGH — Operational risk OR-02; data loss possible in low-connectivity environments | Explicitly mark as out-of-scope in v1.0 or add minimal offline queue spec; document the trade-off |
| GAP-04 | Waiter-Utility Handoff | FR-P-03 says Pelayan confirms 'Sampah Sudah Dibawa' but it's unclear whether this creates a notification for Utility or just a log entry. The trigger mechanism between roles is unspecified. | MEDIUM — Workflow 1 cannot be fully designed without this link | Clarify: does FR-P-03 create a pending notification in Utility's queue, or is it purely a log? Define the handoff state machine |

## 5.2 Design & UX Gaps

| Gap ID | Area | Gap Description | Recommendation |
| --- | --- | --- | --- |
| GAP-05 | Branding / Design System | PRD references 'panduan visual tim' (team visual guide) for color palette, logo, and brand identity but this document is not included in the PRD or uploaded materials. | Request and attach the visual guidelines before Phase 3 (Design) begins |
| GAP-06 | Error State UX | NFR and UX constraints define success/loading states but do not specify error messaging vocabulary or recovery flows (e.g., what message appears for a 403, network timeout, or form validation failure). | Define error message taxonomy and recovery actions in the UX specification |
| GAP-07 | Vendor Portal Nav | The Vendor persona has no dedicated persona card in Section 7 (User Personas). Only Rina (Pelayan), Budi (Utility), and Pak Hendra (Manager) are documented. | Add Vendor persona with device, tech-literacy, and UX constraints before wireframing the Vendor portal |
| GAP-08 | Manager Vendor Mgmt | FR-M-03 (Should Have) allows Manager to add/edit/deactivate vendors, but no spec exists for what 'deactivate' means — does it hide them from pickup assignment, block login, or both? | Define the deactivation behavior and its effect on pending pickups and existing records |

## 5.3 Data & Backend Gaps

| Gap ID | Area | Gap Description | Recommendation |
| --- | --- | --- | --- |
| GAP-09 | Unit Field | The waste_in.unit field accepts values: kg, liter, kantong — but no FR specifies who sets the unit or if it is fixed per waste_type. A grease trap entry should logically use liters, not kantong. | Define a mapping: waste_type → allowed unit values; consider making unit auto-populated based on selected waste_type |
| GAP-10 | Pickup Vendor Assignment | FR-S-02 auto-creates a pickup record with vendor_id from 'konfigurasi' (configuration) but it's unclear how this default vendor is configured, where it is stored, or if one store can have multiple vendor relationships. | Specify: is there a store-vendor mapping table? Who configures the default vendor? Can a store have multiple vendors for different waste types? |
| GAP-11 | waste_out qty >= 0 | The waste_out.qty constraint allows qty = 0. The edge case for an empty pickup (vendor arrives but waste already removed) supports this but there is no FR enforcing a note/reason when qty = 0. | Add a required processed_result note when qty = 0 to prevent ambiguous empty records |
| GAP-12 | Pickup Cancellation | FR-S-04 allows Manager to create a manual pickup. Edge case states Manager can 'cancel pickup' and assign to another vendor. No FR covers the cancellation action or how cancelled records are displayed in reporting. | Define FR or business rule for pickup cancellation: who can cancel, what status it takes, and whether cancelled pickups appear in Manager reporting |

## 5.4 Non-Functional & Compliance Gaps

| Gap ID | Area | Gap Description | Recommendation |
| --- | --- | --- | --- |
| GAP-13 | WCAG Testing | NFR requires WCAG 2.1 AA compliance verified via accessibility audit before go-live, but no tooling or responsible party is assigned in the milestone schedule. | Assign QA Lead to WCAG audit in Week 12; specify tooling (e.g., axe DevTools, Lighthouse accessibility score >= 90) |
| GAP-14 | Data Retention Enforcement | PRD specifies 3-year retention for waste_in/out and 1-year for pickup but provides no mechanism (automated archiving, soft delete, or admin tool) to enforce this policy. | Define archiving mechanism in Phase 4; consider a scheduled job or admin data management panel |
| GAP-15 | Rollback Plan | Go-Live checklist requires a documented and tested rollback plan but no specification exists for what constitutes a rollback trigger or acceptable rollback time window. | Define rollback criteria (e.g., Critical bug in first 2 hours), rollback SLA, and responsible person before Staging Sign-Off |

## 5.5 Gap Summary by Priority

| Priority | Gap IDs | Count |
| --- | --- | --- |
| BLOCKING — Must resolve before Phase 2 | GAP-01, GAP-02, GAP-03, GAP-04 | 4 |
| HIGH — Must resolve before Phase 3 (Design) | GAP-05, GAP-06, GAP-07, GAP-08, GAP-10 | 5 |
| MEDIUM — Must resolve before Phase 4 (Build) | GAP-09, GAP-11, GAP-12, GAP-13 | 4 |
| LOW — Must resolve before Phase 6 (Release) | GAP-14, GAP-15 | 2 |

Total gaps identified: 15. Of these, 4 are BLOCKING and must be resolved before Phase 1 (Discover) can be completed.

# Appendix A: PRD Coverage Map

The following PRD sections were reviewed and are fully reflected in this Phase 0 report:

| PRD Section | Coverage | Notes |
| --- | --- | --- |
| 1. Problem Statement | Full | All 5 problems documented; stakeholder impact table captured |
| 2. Objectives (Business + User + KPIs) | Full | All BO, UO, and KPI IDs captured in Executive Summary |
| 3. Scope (In/Out/Assumptions/Constraints) | Full | All items reflected in Scope Summary section |
| 4. Functional Requirements (all roles) | Full | All FR IDs catalogued; MoSCoW priorities noted |
| 5. User Workflows (Workflow 1 & 2) | Full | Happy paths, decision points, and edge cases reviewed |
| 6. Design Considerations | Full | UX and accessibility constraints documented; brand gap flagged (GAP-05) |
| 7. User Personas & UX Requirements | Partial | Vendor persona missing (GAP-07) |
| 8. Data Requirements (Entity Map + Relationships) | Full | All 7 entities, relationships, retention, and access matrix captured |
| 9. Non-Functional Requirements (NFR-01 to NFR-09) | Full | All 9 NFRs reviewed; gaps in WCAG enforcement and rollback flagged |
| 10. Assumptions, Constraints & Dependencies | Full | All items reflected across Scope and Risk sections |
| 11. Release & Roadmap Planning | Full | Milestone schedule and Go-Live checklist reviewed |
| 12. PRD Review & Sign-Off Process | Full | 4-stage review process acknowledged |
| 13. Change Control | Full | 4-step CR process documented; referenced in project governance |